TB206, 28.11.2012, 12:35 – 13:35

Reviewed current status of the functional specification. Work seems to be advancing well. Work needs to start on chapter 4 (features).

Joni-Matti has started work on the data model for chapter 3.

About chapter 4:
- Joni-Matti will draw a mockup of the main UI based on what was planned in previous meetings.
- Added new subheadings to chapter 4 based on use cases: choosing source directories, running dependency analysis, manual connections, editing existing connections, filtering connectons, showing external dependencies and giving them a directory, settings. Assigned features between team members.
- Dependency analysis is run when files are added and on startup (if files have been added).
- When adding new source directories, old ones will need to be displayed and they can be removed.

From now on used time should be saved to Redmine project management.

Project plan presentation on Friday:
- Slide contents planned and assigned to team members.
- Presentation is on Friday at 12, we'll meet up in the class at 11:30.

First monthly report next week. Tommi will make a template for the various charts, we'll finish the report in next meeting.

Next meeting on wednesday 12:30.

Joni-Matti will try to arrange meeting with client next week or week after that (Thursday is independence day).