Meeting Minutes

Dependency analysis for Kactus2

Client meeting
Date: 11.4.2013, 15:00 – 15:30
Number of meeting: client meeting 3/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TH211

Participants: Timo D. Hämäläinen (Client)
Joni-Matti Määttä (Project manager)
Mikko Honkonen (Secretary)
Tommi Korhonen (Project team member)

Meeting

1. Current state of the software demoed to client. Everything seems to be fine, program works just as the client expected. Almost complete feature-wise.
2. Client asks about testing the software. Software has naturally been tested throughout the development, but now team is working on a test plan for final testing. All testing will be performed manually.
3. From client: Some tests should also be done for performance.
4. Our development branch has been integrated to Kactus2 trunk. Some small problems were encountered but Joni-Matti has fixed them. Everything works now.
5. No IP-Xact extensions required for external files, Joni-Matti circumvented this by using $ signs when storing external locations as they are not valid symbols in normal file paths.
6. Should external files be added to FileSets? Client agrees that they should not.
7. Some usage scenarios in the tool are slow, but this is caused by a problem in Kactus2 implementation rather than the tool.
8. Client asks about Verilog support, as Verilog is used quite much especially in the US. Implementing a language has taken 10-20 hours during the project. Verilog support will not be added during the project, but it's good to know how long it would take.

Decisions made

External files will not be added to FileSets.

Actions to follow

1. Implementation will continue, mainly final touches left.
2. Test plan will be done and some additional testing performed.
3. Likely no client meeting until the project is finished. Meeting will be scheduled when it is topical.