Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 20.3.2013, 12:30 – 13:30
Number of meeting: team meeting 10/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. A problem with the VHDL analysis with paths that have “..” in them. Joni-Matti says this is likely a problem in the whole dependency analysis process, and he will look at it.
2. Mikko had a problem with filter buttons, with multiple buttons not being able to be enabled at the same time. Joni-Matti has however fixed this already.
3. Dependency removal implemented by Mikko.
4. Manual dependency creation implemented by Tommi, but same dependency existing isn't checked. Also need to add cancelling creation with right-click and selecting the dependency when created.
5. Difference filter now shows new dependencies, removed dependencies not yet shown as saving is not implemented.
6. InfoWidget's bidirectionality setting should be changed to a checkbox. Lock functionality should also be fixed to disable fields.
7. Mikko could start working on a context menu for dependencies. Locking/unlocking, reversing, bidrectionality, deletion. Dependency should be selected with right-click (in addition to left-click), and then context menu can be opened.
8. Mikko could also start working on a context menu for external dependency location definition.
9. Meeting with assistant should be arranged, trying next week.
10. Team meeting again next Wednesday.

Actions to follow

1. Implementation will continue, everyone has their tasks assigned.
2. Mikko will try to get crashing problem fixed.
3. Joni-Matti will try to arrange meeting with the assistant.
4. Team meeting again next Wednesday at 12:30.