Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 27.3.2013, 12:30 – 13:00
Number of meeting: team meeting 11/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. Some small changes to be implemented to the context menu by Mikko: Delete should be last, and maybe a separator should be added.
2. Joni-Matti has implemented the traffic lights, they should be working now.
3. How should deleted dependencies be added in the difference view? If they're always added to the right side they won't change the graph format when difference view is activated, so this should be a good choice.
4. Joni-Matti came up with the idea to indicate external directories with a $ sign. This way they can be easily recognized, and since the character isn't allowed in a path it shouldn't cause any problems. This lowers the amount of helper variables etc. needed in implementation.
5. What should be done when a scan is stopped? Leave the graph to the state where it was stopped or roll back to last valid scan? Rollback seems to be the best choice, with less possible problems.
6. Some sort of test plan could be done to document the testing done. This will probably be mostly done by Mikko, will look at this later.
7. Team meeting again next Wednesday.

Decisions made

1. Deleted dependencies will be added to the right side of the graph in diff view.
2. $ character to be used for indicating external dependencies.
3. When the scan is stopped, the graph should roll back to latest valid scan.
4. Test plan should be made, but work will not start on it yet.

Actions to follow

1. Implementation will continue, everyone has their tasks assigned.
2. Team meeting next Wednesday at 12:30.