Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 3.4.2013, 12:30 – 13:15
Number of meeting: team meeting 12/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. Joni-Matti will merge our development branch to Kactus2 trunk next week. Hopefully this will be smooth and no major problems will arise.
2. Manual connection creation should be prevented to external files, as external files are only ever added by automatic scan.
3. There's still a problem with very slow scan with big files in the source directories. Joni-Matti will check this.
4. The data model needs some improvements to properly merge and reverse dependencies.
5. Final presentation time reserved for 19.4., it should be planned.
6. A blocking progress bar should be added for the first stage of scanning progress, in which the directory structures are scanned.
7. IgnoredExtension in settings is not saving, Joni-Matti will look at this.
8. After some small fixes Mikko will start working on a test plan and Tommi on the final report. This will allow Joni-Matti to handle the repository merging with a stable repository.
9. Joni-Matti will try to arrange a client meeting for next week.
10. Team meeting again next Wednesday.

Decisions made

1. Branch will be merged to the development trunk next week.
2. Manual connections not allowed to external files.
3. Blocking progress bar should be added to first stage of scan.

Actions to follow

1. Implementation will continue, everyone has their tasks assigned.
2. Joni-Matti will look at the problem with large files.
3. Work will start on the test plan by Mikko and on the final report by Tommi.
4. Final presentation on 19.4., this should start to get planned.
5. Client meeting to be arranged for next week by Joni-Matti.
6. Team meeting next Wednesday at 12:30.