Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 10.4.2013, 12:30 – 13:00
Number of meeting: team meeting 13/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)
Meeting

1. Joni-Matti has integrated our development branch to Kactus2 trunk. There are some problems with the repository, Joni-Matti will try to fix those. Development will now be done in trunk, but reports etc. still in the branch.
2. Kactus2 is using Qt5 and Visual Studio 2010, so those will need to be installed for the rest of the development.
3. Tommi is busy on 19th when the presentation was scheduled. Email sent about rescheduling, 3.5. would be a good day.
4. The tool is getting quite close to finished, just testing and small improvements needed.
5. Focus should shift to final presentation and final report. Outline created for final presentation and work divided among group members.
6. The problem with big files during the scan was due to hash being calculated for all files despite their extension. This is left in, as it's not an expected use case for the tool. However, hash calculation has been slightly improved.
7. Team meeting again next Wednesday.

Decisions made

Final presentation to be rescheduled, trying to have it on May 3rd.

Actions to follow

1. Work will start on final presentation.
2. Joni-Matti will continue working on finalizing the software, Mikko will work on the test plan and Tommi will work on the final report.
3. Team meeting next Wednesday at 12:30.