Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 17.4.2013, 12:30 – 13:00
Number of meeting: team meeting 14/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB214

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)
Meeting

1. Joni-Matti has almost finished the last missing feature, adding files to FileSets from the dependency UI. Some small improvements still needed.
2. More test cases should be added for the test plan. Mikko will try to finish current test cases as soon as possible, everyone should read it through and give new test cases.
3. The tool isn't yet fully integrated to Kactus2 – changes in graph don't allow saving the component etc., but Joni-Matti will work on this.
4. Should it be possible to add external files to FileSets? This could cause problems as the existence of external files isn't really checked, so better not to implement this.
5. A bug was found in the VHDL analysis by a Kactus2 team member, a proper report on that will be needed so it can be checked.
6. Final presentation slide content should be ready for next week's meeting.
7. No meeting with the client until the project is finished, no further input needed.
8. Team meeting again next Wednesday.

Decisions made

1. No FileSets for external files.
2. No client meetings until the project is finished.

Actions to follow

1. Work will continue on the final presentation.
2. A proper report should be asked for the bug found in VHDL analysis.
3. Joni-Matti will continue working on finalizing the software, Mikko on the test plan and Tommi on the final report.
4. Team meeting next Wednesday at 12:30.