10.4.2013, 12:30 – 13:00 @Tb206

Dependency analysis now integrated to Kactus2 trunk. Some problems with the repository, Joni-Matti will try to fix those. Administrative stuff (reports etc.) will still be handled in the branch.

Kactus2 is now in VS2010, so will need to install those.

Tommi busy on the 19th when we were going to have the presentation, so will need to reschedule that. Email sent.

The tool is getting close to finished. Just testing and final touches left.

Start focusing on final presentation and final document. Final presentation template created and divided among group members.

Hash calculation improved for very large files.

Mikko will continue on test plan and testing, Joni-Matti on finishing touches of the software and Tommi on final document.