17.4.2013, 12:30 – 13:00 @Tb214

The last missing functionality almost implemented. Files can be added to FileSets from the dependency UI.

More test cases should be added to test plan. Mikko will try to finish current test cases tonight, everyone should read the current test cases and give comments/additional test cases.

Directory name implementation improved with / and ..

Joni-Matti tried implementing sorting for the graph, but this causes quite a lot of problems so it won't be left in the software.

Some problems with software being slow, apparently caused by Qt. Can be fixed by using Qt daily build.

Component can't be saved after changes in dependency tool, however this is a problem in the branch version and fixed in the trunk when the tool was properly integrated to Kactus2. The graph also isn't shown when the tool is first opened, this will be added.

Stop button should be added for scan.

Should it be possible to give a fileset for external files? Better not try to implement it, as there can be a lot of problems (file might not actually exist in the defined location etc.).

Some bug found in VHDL analysis by Kactus2 team member, need a proper report of that so it can be fixed.

FileSets are added to the component editor, but files aren't because of a problem in Kactus2 implementation making it very slow.

Trying to get final presentation finished for next week's meeting.

No meeting with Timo, except after we've finished everything.

Next week's meeting at the same time.