24.4.2013, 12:30 – 13:15 @Tb207

Joni-Matti tried the tool on Linux. Some compilation errors but they were fixed and the tool works just fine.

Planning final presentation, slides are about ready but a few more are needed. Final presentation on 3.5.

Final report tasks divided, marked in the document. Work should focus on that.

Performance tests should be added to the test plan. Also test cases for stability, such as closing Kactus2 during dependency analysis.

Could diff view be changed so that it only shows changed arrows? Would make the view even more efficient. Joni-Matti will ask Timo for this.