Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 24.4.2013, 12:30 – 13:15
Number of meeting: team meeting 15/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB207

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)
Meeting

1. Joni-Matti has tried compilation on Linux, there were some compilation errors but they've all been fixed and the tool works perfectly on Linux.
2. Planning final presentation which is on the 3rd of May. Slides are almost done, a couple more needed - tasks assigned.
3. Final report tasks given and marked in the document. Not much more to do than the final report, so effort should be focused on that.
4. Some performance and stability test cases should be added to the test plan, to be done by Mikko.
5. Possible change to the difference view to only show the new and deleted arrows to make it slightly more useful. Joni-Matti will ask the client about this.
6. Next meeting on Tuesday at 12:30.

Decisions made

Some performance and stability tests should be added to the test plan.

Actions to follow

1. Joni-Matti will ask the client about a possible change to the difference view.
2. Finishing touches to be done to the final presentation.
3. Effort to be focused on the final report, tasks given to all team members.
4. Team meeting next Tuesday at 12:30.