Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 30.4.2013, 12:30 – 13:00
Number of meeting: team meeting 16/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB207

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)
Meeting

1. Mikko noticed that component unlocking is very slow in Kactus2. Joni-Matti knows of the problem, it's because of Kactus2 and the version of Qt used, not the dependency analysis tool.
2. Final improvements made to the final presentation. Presentation is on Friday, 3rd of May.
3. Final report status checked, some progress done but still a lot of work left.
4. Next team meeting on Wednesday next week.

Actions to follow

1. Final presentation on 3rd of May.
2. Work will continue on the final report.
3. Team meeting next Wednesday at 12:30.