Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 8.5.2013, 12:30 – 13:00
Number of meeting: team meeting 17/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)
Meeting

1. Current status of the final report checked. Most of the work done, some still required.
2. Final report should be finished by the start of following week, so it can get approval by the client and then be given to the course staff.
3. Doxygen documentation of the written code to be generated to the final version of the technical document. Joni-Matti will handle this.
4. Joni-Matti will try to arrange a meeting with the client during the following week to finalize the project.

Actions to follow

1. Work will continue on the final report.
2. Joni-Matti will finalize the technical specification with Doxygen documentation.
3. Joni-Matti will try to arrange the last client meeting for the following week.