TB206, 9.1.2013, 12:30 – 13:30

Joni-Matti was sick last week so the architecture design was delayed. Work on technical specification can properly start this week.

Monthly report to be made this week by Joni-Matti.

Reviewed technical specification, some parts done and everyone knows what to do next. Mostly waiting on the architectural design. Implementantion can start next week.

Reviewing current architecture design.
Should folders be used in the data model? Would make implementation easier, worth a consideration.
Should the deleted dependencies (since last scan) be stored in the same data structure as existing ones? Again seems to be the safer option and shouldn't cause any severe problems.
The graph widget might be difficult to plan entirely before implementation, but we'll try to do it as complete as possible.

Earlier thoughts of combining "all files from this folder depend on a certain file" to one arrow added to further development, since it might overly complicate things (manual dependencies, deleted/new dependencies etc.).

Leasing to be added in budget section of project plan, to be written by Mikko.

We should try to arrange meeting with assistant next week (14-18).

Own meeting next wednesday on 12:30.