Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 12.12.2012, 12:40 – 13:30
Number of meeting: team meeting 8/2012
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB207

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. Reviewed status of the functional specification. Work is advancing well, small changes made to the document based on discussion.
2. Discussion about the dependency difference view. Should it be a separate window or replacement for the normal dependency graph? Joni-Matti's opinion is that replacement is better. In this mode arrows would retain their positions, with any new arrows coloured green. Removed arrows would show up on the right side coloured red. This should be discussed with the client.
3. Where should dependency deletion be placed? Toolbar, description field or a right-click context menu? Last one seems to be the best choice, and with a context menu we could also have locking implemented in the same way.
4. Toolbar added to features in functional specification. Dependency changes view will also need to be added.
5. Joni-Matti will prepare technical specification template for the next meeting. This way it is done for the holiday break.
6. Trying to arrange a milestone meeting with the course assistant before holiday break. Mail sent with the project plan.
7. One more meeting before the break, on Monday 17.12 at 15:45.

Decisions made

1. Dependency difference view will be a replacement for the normal dependency view.
2. Context menu for dependencies with deletion and locking.
3. Toolbar added to technical specification.

Actions to follow

1. Work will continue on functional specification.
2. Joni-Matti will prepare the technical specification document template.
3. Waiting for response from the assistant for a meeting.
4. Next meeting on 17.12 at 15:45.