Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 17.12.2012, 15:45 – 16:15
Number of meeting: team meeting 9/2012
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB207

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. Reviewed the technical specification template made by Joni-Matti. Mikko will start with Chapter 1, Tommi with Chapter 2 and Joni-Matti with Chapter 3 (architecture design).
2. Couldn't manage to arrange meeting with the assistant, so it will have to be arranged in January.
3. Some additional features discussed for the functional specification:
   - Toolstrip should be added to the GUI mockup.
   - There should be a possibility to change or remove the location specified for an external dependency.
   - Language models should be described at general level.
   - Settings need to be added. At least file extension for each plugin.
4. Since there's still more to do with functional specification, its delivery will be delayed to January. Current version should be sent to the client for review.
5. Next meeting should be arranged in the second week of January, specific time should be discussed closer.

Decisions made

1. Work assigned for technical specification.
2. Functional specification will be delayed to January.

Actions to follow

1. Work will continue on the functional specification.
2. Work should start on the technical specification.
3. Next meeting in January.