TH211, 11.4.2013, 15:00 – 15:30

Progress is really good when comparing the time estimated and actual progress, 85 % of work for about 40 % of the time budget.

Question about testing: Test plan is in progress, and tests will be performed manually by the team.

Integration to trunk has gone well, no problems except with SVN (fixed now). The problem was caused by a file in the plugin system, the file should not get any changes now so it shouldn't cause any more problems.

$ signs used for storing external directories, because it can't be used in normal file paths. This makes the implementation quite easy. No IP-Xact extensions required for these. No adding them to filesets (not able to add any files to filesets), this needs to be done.

Demoing current state of the software. Everything seems to be fine, the program works just as expected.

Currently a problem with implementation in the other parts of Kactus2 which makes some tool usage scenarios slow. This requires changes in Kactus2.

Need some tests for performance and coverage.

Verilog support would be really nice, about 20 hours of work to implement an additional language.