TB207, 12.12.2012, 12:40 –

Reviewed status of functional description. Seems to be advancing well. Some small changes to the document based on discussion.

Dependency difference view. Should it be a separate window or a "mode" for the GUI. When changing layout the arrows will remain in same place with new arrows colored green, and the removed arrows will show up on the right side of the graph as red. However this should be discussed with Timo.

Where should dependency deletion be placed? Toolbar, description field or right mouse and delete option in contect menu? Last one seems best. We could also have locking in the same way.

Not much left to do in functional spec, we'll try to get it done this week.

Toolbar added to features, will need to add dependeny changes view.

Joni-Matti will do technical implementation template for next meeting. This is delayed a bit, but it should be ready for the break.

Trying to arrange first milestone meeting with Francescantonio this week. Mail sent with the project plan.

Next team meeting 15:45 on 17.12.