Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 22.2.2013, 13:15 – 13:45
Number of meeting: team meeting 6/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. Client meeting earlier today, so most of this week's business already handled.
2. Source directory paths are currently saved and shown as absolute paths in the source directory dialog. They should be changed to paths relative to the component's base path, otherwise portability is lost.
3. Tommi's source directory comparison algorithm has problems with different directory separators in Windows and Linux. Using Qt's QFileInfo class should solve any such problems.
4. Joni-Matti has implemented settings for the plugins, file types and their extensions can now be specified in settings.
5. As discussed in the client meeting earlier, Joni-Matti will try to get hold of a script that can be used as an example of VHDL dependency parsing.
6. Everyone has their implementation tasks assigned, work will continue on those.
7. Team meeting next Wednesday at 12:30.

Decisions made

Paths to be implemented as relative paths instead of absolutes.

Actions to follow

1. Work will continue on implementation.
2. Joni-Matti will try to get hold of the VHDL dependency parsing script.
3. Next meeting on Wednesday at 12:30.