13.3.2013, 12:30 – 13:30 @Tb206

Kactus2 crashing (only for Mikko?) when opening settings. Maybe need to try full recompilation..

Tommi will implement manual dependency creation this week.

Some clearing up for filter application implementation: can set data for Qactions which can be used to identify the action. (getFilters(), setChecked())

Dependency analysis drawing arrows already, some speed optimizations can probably be implemented, but not too slow at current state. External arrows are quite dominant, maybe need to do something about them. Needs discussion with Timo.

Some kind of highlighting when hovering over dependencies to show which will be selected.

Adding the dependency files to the infoWidget (from what to what).

Manual dependency removal and locking dependencies. Mikko will handle this. KeyPressEvent in view.

Joni-Matti will start implementing filter views and dependency diff view.

Overall, progress is quite good. We'll probably be slightly late for completion, but that's been expected since January

Might need some larger VHDL project to test that out, we should ask Timo.