B214, 8.11.2012, 14:00 – 15:00

Current status of project plan reviewed: not much left to do.
Added and revised task listings (and time requirements).
Divided rest of the project plan among group members.
Initial thoughts about project schedule:
- functional starting next week, lasts 3-4 weeks
- technical starts after that, done for januray
- implementation starts in january:
-- start with folder/file scanning, C++ algorithm and basic table style widget
-- graph visualization after C++ about done
-- locking/manual dependencies and VHDL after others done, also filters

Next meeting:
Tietotalo, 14.11.2012, 12:30