TH211, 14.3.2013, 14:00 – 14:45

Demoing current state of the software to the client.

External dependencies dominate the graph UI. A filter button for hiding external dependencies should be added.

The small indicator for showing that there are more dependencies available when scrolling left or right is a very good addition.

Defining locations for external files is not yet implemented.

Manual dependencies can be created but not yet added to the graph.

Discussion about traffic lights: Would it be good that yellow means that file has changed, red means that file and dependencies have changed.

Are references required in the dependency graph? Would leave more space for the actual dependencies. This seems like a smart choice.

Filter to show dependencies to/from one file should be added.

Filesets: how to handle if all files belong to same fileset, but some files to another fileset, too? Show that all belong to one and then show that there are others, too.

Should differences be compared to last saved state rather than last run? Save seems to be much better option.

Some statistics could be added left of the dependency arrow scrolling field: total number of files etc.

Does the client have some sort of VHDL project that could be used to test VHDL functionality? HIBI might be a good choice.

Should file types be component or user specific settings? Global user specific setting. Ignorable files, too. Component-level settings might be considered for further development.

VHDL dependency script became useful, and was used as a base for the VHDL dependency parsing algorithm.

Current timetable: Estimated about a month from finishing.