30.3.2013, 12:30 – 13:30 @Tb206

VHDL analysis almost working. There's a problem with paths that have ../ in them, this seems to be a problem in the whole dependency analysis process instead of the plugin. Needs to be looked at.

Problem with filter buttons (can't have multiple enabled), already fixed by Joni-Matti but not committed.

Dependency removal done.

Manual dependency creation otherwise done, but not yet checked if the same already exists. Cancelling should be added to right mouse button (and possibly esc). Also should select the newly added dependency when created. When starting dependency creation, we should deselect currently selected dependency.

Dependency diff filter shows new arrows, removed arrows not yet shown (as saving is not done).

Description could be added to a tooltip when hovering over a dependency.

InfoWidget's bi/unidirectionality should be changed to checkbox. Also need to change lock behaviour.

Work could start on context menu: Lock/Unlock, Reverse, [x] Bidirectional. Dependency should be selected no matter which mouse button is pressed, then check if we only selected or want to also open context menu.

Context menu for external dependency location definition.

Highlighting arrows with different colour (lighter blue?) when hovering over them.

Meeting with assistant should be arranged. Trying early next week.

Team meeting after assistant meeting if it's arranged, otherwise on wednesday again.