Project Plan
Dependency Analysis Tool
for Kactus2
Version 0.1

TUT	Department of Computer Systems	TKT-2527 Project Work
Author: Joni-Matti Määttä
Joni-Matti Määttä, 202089, joni-matti.maatta@tut.fi
Mikko Honkonen, 201780, mikko.honkonen@tut.fi
Tommi Korhonen, 205567, tommi.korhonen@tut.fi

Document State: Work-in-progress		Modified: 2012-10-16

Version History

Version	Date	Author(s)	Summary of Changes
0.1	2012-10-14	J.-M. Määttä	Modified the document base and headers.
0.2	2012-10-16	J.-M. Määttä, M. Honkonen, T. Korhonen	Added some content to all chapters.

Executive Summary

TODO: Write executive summary here.
Table of Contents

# Introduction
mikko
## Target and Scope of the Document
## Structure of the Document

# Project Background Description

## Purpose of the Project
jonim
## Technological Background
jonim

# Project Organization

## Project Members
The project consists of three members:

Joni-Matti Määttä
joni-matti.maatta@tut.fi

Joni-Matti is the project managaer and SW architect in the project.

Mikko Honkonen
mikko.honkonen@tut.fi

Mikko is the test lead in the project. He is also responsible of major development tasks in the project.

Tommi Korhonen
tommi.korhonen@tut.fi

Tommi is the UI specialist in the project. He also does software development in the project.

All members in the project group take part in writing the documentation for the project. Joni-Matti is in charge of the project plan and technical specification document. Tommi is in charge of the functional specification document. Mikko is in charge of the testing plan.

## Client
Timo D. Hämäläinen (timo.d.hamalainen@tut.fi) is the client of the project.
## Other Interest Groups
Other interest groups include the TKT-2527 Project Work course staff, Kactus2 development team and end users. Monthly reports will be done for the course staff about the progress of the project. All project documents will also be sent to the course staff. The original Kactus2 development team is informed about any large decisions made in the project so that integrating the final product into Kactus2 is as effortless as possible.

# Project Objectives
mikko
## Definition of Objectives
### The Objectives of Different Interest Groups
The objectives of the project group are:
- To finish a whole software development project in schedule (required)
- To have a working product integrated into Kactus2 (requested)
- Learn about project management and scheduling (requested)

The objectives of the client are:
TODO:

### Technical Objectives
The technical objective of the project is to develop good, modular software component that is easy to integrate into any Qt-based application (requested).
## Deliverables
Table x.x summarises all project deliverables.

ID	Deliverable Name	Type	Delivery Week	Recipients	Notes
D1	Functional specification	Document	2012 Wk XX	Client, assistant	-
D2	Technical specification	Document	2012 Wk XX	Client, assistant	-
C1	Qt implementation of the tool	Codes	2013 Wk XX	Client	-
FR	Final report	Document	2013 Wk XX	Client, assistant	-
M1 / M2 / M3	Monthly status reports 2012 (Oct, Nov, Dec)	Document	2012 Wk 45 / 2012 Wk 49 / 2013 Wk 2	Assistant	-
M4 / M5 / M6	Monthly status reports 2013 (Jan, Feb, Mar)		2013 Wk 6 / 2013 Wk 10 / 2013 Wk 14	Assistant	-
P1	Project plan presentation	Present.	2012 Wk XX	Seminar	-
P2	Final report presentation and live demonstration	Present. + Demo	2013 Wk XX	Seminar	-

### Reports and Documentation
#### Technical Document 1 (D1): Functional Specification
#### Technical Document 2 (D2): Technical Specification
#### Final Report (FR)
#### Monthly Status Reports (M1-M8)
### Developed Software
### Presentations
#### Project Plan Presentation (P1)
#### Final Report Presentation and Live Prototype Demonstration (P2)

# Project Resources
jonim
## Tools and Environment
OpenOffice 3.x / LibreOffice 3.x(?)
Microsoft Visual Studio 2008
TortoiseSVN
AnkhSVN
SlikSVN
Qt 4.8.3
StarUML
Sourceforge
Redmine

Joni-Matti is the tool correspondent for all used tools and the used environment. If, during the project, any needs for other software or new versions apears, the usage has to be approved by the tool correspondent.
# Implementation
Tommi
## Task Definitions
### Task 1
### Task 2
### Etc.
## Resource Allocations to Tasks
## Schedule for Each Task

# Budget
Tommi
## Cost Allocation
## Funding

# Project Management
jonim
## Project Management Overview
## Project Group Meeting Plan
## Meeting Plan with the Client
## Risks Analysis
## Acceptance of Results
### When Will the Project End
### Wo Will Accept the Results
### Acceptance of Changes in Project Objectives
### Acceptance of Changes in the Project Group
### Expected Credit Units

# References

# Appendices

## Minutes of the Meetings with the Client
## Minutes of the Internal Meetings of the Project Group
## Functional and Technical Specifications, if Relevant
## Other