## Slide 1: Dependency Analysis for Kactus2
Joni-Matti Määttä, Mikko Honkonen,
Tommi Korhonen

## Slide 2: Background
Client: Timo Hämäläinen
Kactus2
  Developed at TUT
  Open-source toolset to design embedded products, especially FPGA-based MP-SoCs
  Based on IP-XACT XML metadata and design methodology

## Slide 3: Background 2
Kactus2 goals
  Easier IP reusability
  Practical HW/SW abstraction for easier application SW development
  The most user-friendly EDA tool
Handling file dependencies is essential for good usability

## Slide 4: Problem
Both hardware and software projects include high amounts of files dependent on other files
  Class instancing in C++
  Component instances in VHDL
  Not only strict code dependencies – for example a hardware component might be dependent on a block specification document
As project size increases, it becomes more and more difficult to keep track of these file dependencies
What files might a change in this file have an effect on?

## Slide 5: Dependency Analysis Tool: Overview
Automates the file dependency tracking by scanning supported files and keeps track of file changes
The user should be able to see with one quick glance if a change has been made in a file another file depends on
As not all dependencies can be found automatically, user should also be able to specify dependencies manually
Automatic scan support initially planned for C, C++ and VHDL, but the system should be modular so that it is easy to implement additional file types

## Slide 6: Dependency Analysis Tool: Features
Choosing and Managing Source Directories
Running Dependency Analysis
Manual Connections
Editing Existing Connections
Filtering Connections
External Dependencies

## Slide 7: Dependency Analysis Tool: UI

## Slide 8: Dependency Analysis Tool: Requirements
Must seamlessly integrate with Kactus2
Must be able to handle thousands of files
  Without breaking
  Within reasonable time
Must be easy to use

## Slide 9: Project Group
3 group members
  Joni-Matti: project manager, SW architect and developer
    6th year student at TUT
    Original member of the Kactus2 team
    Over 10 years of experience in C++
  Mikko: Test lead and development tasks
    5th year student at TUT
    Studies in both hardware and software
    A good amount of experience in C++
  Tommi: UI specialist and SW developer
    5th year student at TUT
    Studies in both hardware and software

## Slide 10: Schedule
Estimated total time: 619 hours
Schedule for 2012
Planning and writing specification documents
Schedule for 2013
SW development and testing

## Slide 11: Schedule 2012

## Slide 12: Schedule 2013

## Slide 13: Budget (Imaginary)
No special equipment required
  Salary costs the only major cost in the project
Any tools used also available for free or with free licensing for students
Some additional costs from travel (meetings at the university) and materials such as paper
Funding for the project would come from TUT

## Slide 14: Project Management
Weekly meetings
  Review of what has been done on the past week
  Decisions what will be done on the next week
  Open questions are addressed
Client meetings once in every two weeks
  Especially important when making functional specification
Redmine
  Free project management software
  Centralized place for tasks, issues and time management

## Slide 15: SWOT
Strengths
  The project topic is quite simple and does not require too much special skills
  All members have experience in C++
  Joni-Matti has experience in other projects and project management
Weaknesses
  Two members of the project group have only basic experience in Qt

## Slide 16: SWOT 2
Opportunities
  All team members learn new skills in project management and Qt development
  If Kactus2 becomes popular, the dependency analysis tool will be well-known and used by many
Threats
  Joni-Matti has multiple ongoing projects at the moment

## Slide 17: Conclusion
The project has a strict scope
  Good chances to get everything done in schedule
All members have enough skills to accomplish tasks
  Large-scale learning not required during the project
The project results are immediately taken into use in Kactus2
  Direct benefits for the community