TB207, 17.12.2012, 15:45 – 16:15

Status of functional specification. Seems to be about finished, some small improvements can be done.

Joni-Matti made a template for the technical specification. Joni-Matti will start with architecure design (Chapter 3), Mikko Chapter 1 and Tommi Chapter 2.

Functional spec:

Toolstrip should be added to GUI mockup picture.

Possibility to change or remove the location specified for external dependency.

Final delivery of functional specification will be delayed a bit to January. The current version will however be delivered to Timo for checking ASAP.

Language modules should be explained in the functional specification. Just on a basic level, no implementation specifics.

What setting should there be? At least the file extensions for each analysis plugin.

Next meeting will be arranged on the second week of January, we'll try to do it right away on Monday.