TH211, 22.2.2013, 12:30 – 13:15

Current status of the project: no problems with implementation at this point.

Should all files be added to filesets or some sort of ignore functionality? This would add all sorts of automatically generated files, copies etc. However showing all files might be a good approach, just don't add the files to any filesets. However some sort of toggle to add it. When a file is removed from a fileset, we need some place to store this so it won't be added later. Needs IP-XACT vendor extension.

What if files are in filesets but not in the source dirs? At this point we just ignore changes like these. Maybe for future development.

(Talk about future Kactus2 development)

Working hours quite a bit lower than expected, but not because the project isn't progressing but time estimates were a bit too high.

VHDL dependency parsing is quite difficult. Some tool exists for this at TUT, so we'll need to try and find that.

Adding files to filesets should be sequential and then the dependency analysis threaded. During the first part we have a "blocking" progress bar, then change to non-blocking when starting the multithreaded part.

Files are added to "default" filesets if they don't belong to any other when scanned. Default could be something like C++ Sources (based on the file types set in plugin settings).

Current tool state demoed, seems to be a good start.

Further development or if we have time: filter to only show dependencies from/to selected file (and then chained dependencies).