13.2.2013 12:30 @ tb 223 12:30 – 13:15

(No meeting last week, did not seem necessary)

Assistant meeting tomorrow at 13:00.

Hash returning needs to be changed to Qstring, since SHA-1 can't fit in 64 bits (is 160 bits). Otherwise hash calclulation and dependency parsing done now for C/C++.

Source dialog now opens from Kactus2, adding and removing directories works. No yet communication between the data model and source dialog.

Starting work on the VHDL plugin, hash calculation should be easy but dependencies require some work – dependency names don't tell anything about the dependency file itself, only the entity name. Multiple entities of same architecture can exist, and the used architecture can be specified outside the file.

Should all files be added to filesets when adding folders? This might lead to adding some unwanted files. Maybe a way to remove unwanted files after adding?

More work on the data model required before more dependency stuff can be done. Joni-Matti will work on it.

Client meeting to be arranged next week.