22.2.2013 13:15 – 13:45 @ TB206

Dirs should be shown/saved relative to component path in the source dir editor.

Some problems with GUI styling due to Qt's odd behaviour, but that's not very important at this point.

Problem with different dir separator in windows and linux solved using QfileInfo.

Settings for plugin done, can specify file types and extensions for them.

Component added to dependency analysis function.

Some tool for VHDL parsing exists, Joni-Matti will try to get hold of that.

Implementation will continue, everyone has their tasks assigned.

Next meeting again on wednesday 12:30