27.2.2013 12:30 – @ TB206

Problem with info widget: finding out the direction of the arrow to be displayed is difficult (or impossible at this point). Possible solution: separate button for reverse and making a connection bidirectional.

Finding out a relative path: already exists a general function getRelativePath which can be used for that. Also other useful functions in generaldeclarations.h (namespace General)

Already some functionality to automatically scan files and add them to the UI graph.

Fileset display: If all belong to one fileset but some file also belong to some other fileset(s), should we group them all under the same fileset or not? Maybe group under the same and then show that there are other filesets, too.

Should file scan be progressive or start with a clean base every time? Progressive would make the scan a bit faster. It seems like the files could be started with a clean base and dependencies scanned in progressive style. Dependencies need to have the state (old/new/deleted) for the dependency changes graph.

A pseudo-concurrent algorithm implemented for scanning, which allows UI to remain responsive during the scan. Still performed in the same thread.

Not enough to take all files from vhdlSources, take all files from the component. Find all the entity declarations for the instantiated component and return them. The interface could have a function such as beginAnalysis to allow caching the info, so the same stuff won't need to be scanned multiple times.

Should file type selection be a global user-specific setting or component-based. We should check Timo.

Next meeting tuesday at 12:30.