5.3.2013, 12:45 – 13:30 @Tb222

vhdl dependency analysis done, entities scanned in the beginAnalysis method. File can be asked the type with getFileType, this should be added to reduce overhead.

InfoWidget done and Source directory dialog improved to use relative paths.

Hash integration added to scan. Work started on drawing arrows to the graph – data model for this needs some research.

Some strange problem with big files that aren't of any file type that has plugin, program becomes completely unresponsive. Files don't even appear in graph, so the problem is likely before the analysis.

Fix needed for empty directories.

Filter application (from UI to graph) could be implemented. (Mikko)

Mikko will start testing the hash calculation and dependency analysis integration in actual Kactus2.

Work could also start on creating manual dependencies. When clicked, use QTreeView's indexAt function, which gives pointer to the data model. (Tommi)

Should file changes be observed between last scan or last save? Last save would be safer in some use cases, so saving could be considered a commit that makes all files' status ok.

The traffic light behaviour needs some clearing up, need discussion with Timo.

Next meeting on Wednesday at 12:30.
Client meeting also next week (?), Wednesday or Thursday.
Second Assistant meeting at some point, maybe in a couple of weeks' time.