Meeting Memo

Dependency analysis for Kactus2

Team meeting
Date: 23.1.2013, 12:30 – 13:15
Number of meeting: team meeting 3/2013
Place: Tampere University of Technology, Korkeakoulunkatu 1, room TB206

Participants: Joni-Matti Määttä (Project manager)
Mikko Honkonen (Project team member)
Tommi Korhonen (Project team member)

Meeting

1. Implementation has started, everyone has been able to do something for their tasks. Work will continue on the same assigned tasks.
2. Went through some additional details about implementation, such as the Visual Studio project organization etc., which will become more important as the implementation proceeds.
3. Discussion about comment removal in C/C++. This might be a bit more complicated than seems at first, regular expression might come useful. Mikko will try to research this, as its his implementation task.
4. No reply received from assistant, so no meeting arranged.
5. Next team meeting again on Wednesday at 12:30.

Decisions made

No major decisions.

Actions to follow

1. Work will continue on implementation, everyone has tasks assigned.
2. Comment removal requires some research, Mikko will do this.
3. Team meeting next Wednesday at 12:30.