Dependency Analysis for Kactus2

---
Outline
- Project Organization (Tommi)
- Project Background & Objectives (Tommi)
- What was done? (Mikko)
- Problems met and solutions (Joni-Matti)
- Time Usage (Joni-Matti)
- What did we learn? (Mikko)
- Conclusion (Joni-Matti)

---
What was done
- Source code files are parsed and their dependencies figured out.
  - Support for C/C++ and VHDL.
- Also able to create manual dependencies.
- Changes in files observed, and when changes happen this is shown in the graph.
- All this represented with a clean, simple UI.
  - Fully integrated to Kactus2.

---
What we learned
- As usual, scheduling is difficult.
  - Especially when using libraries you don't know inside out.
- If someone's done it before, don't do it again.
  - And someone usually has.
  - 30 minutes of research can save hours of work.
  - Reimplementing an algorithm in a different language is much simpler than figuring it out.
- Not all projects are full of problems.