Project Plan
Dependency Analysis Tool
for Kactus2
Version 0.3

TUT	Department of Computer Systems	TKT-2527 Project Work
Author: Joni-Matti Määttä
Joni-Matti Määttä, 202089, joni-matti.maatta@tut.fi
Mikko Honkonen, 201780, mikko.honkonen@tut.fi
Tommi Korhonen, 205567, tommi.korhonen@tut.fi

Document State: Work-in-progress		Modified: 2012-10-23

Version History

Version	Date	Author(s)	Summary of Changes
0.1	2012-10-14	J.-M. Määttä	Modified the document base and headers.
0.2	2012-10-16	J.-M. Määttä, M. Honkonen, T. Korhonen	Added some content to all chapters.
0.3	2012-10-23	M. Honkonen	Introduction and project objectives just about done.

Executive Summary

TODO: Write executive summary here.
Table of Contents

# Introduction

## Target and Scope of the Document
This document is the project plan for the Dependency analysis tool for Kactus2 project. The document gathers all the necessary information for the team to start working on the project. In this document the project is divided into various tasks, and the project schedule is agreed upon.
The document also provides information to the client, and the client's acceptance for the document is required to proceed with the project. In addition, the document provides the course staff information about the project.
## Structure of the Document
This document is divided into 10 chapters as follows:

1. Introduction. This chapter, acts as an introduction to the document.
2. Project background description. Describes the purpose of the project and its technical background.
3. Project organization. Information about the project team, client and other interest groups of the project.
4. Project objectives. Describes the various objectives that are to be achieved during the project.
5. Project resources. The tools and environments used during the project, as well as any other resources needed for the project.
6. Implementation. Here the project is divided into tasks, the tasks are scheduled and they are assigned to the project team members.
7. Budget. The project budget is described in this chapter.
8. Project management. Description about how the project is managed and controlled.
9. References.
10. Appendices.
# Project Background Description

## Purpose of the Project
jonim
## Technological Background
jonim

# Project Organization

## Project Members
The project consists of three members:

Joni-Matti Määttä
joni-matti.maatta@tut.fi

Joni-Matti is the project managaer and SW architect in the project.

Mikko Honkonen
mikko.honkonen@tut.fi

Mikko is the test lead in the project. He is also responsible of major development tasks in the project.

Tommi Korhonen
tommi.korhonen@tut.fi

Tommi is the UI specialist in the project. He also does software development in the project.

All members in the project group take part in writing the documentation for the project. Joni-Matti is in charge of the project plan and technical specification document. Tommi is in charge of the functional specification document. Mikko is in charge of the testing plan.

## Client
Timo D. Hämäläinen (timo.d.hamalainen@tut.fi) is the client of the project.
## Other Interest Groups
Other interest groups include the TKT-2527 Project Work course staff, Kactus2 development team and end users. Monthly reports will be done for the course staff about the progress of the project. All project documents will also be sent to the course staff. The original Kactus2 development team is informed about any large decisions made in the project so that integrating the final product into Kactus2 is as effortless as possible.

# Project Objectives
## Definition of Objectives
### The Objectives of Different Interest Groups
The objectives of the project group are:
- To finish a whole software development project in schedule (required)
- To have a working product integrated into Kactus2 (requested)
- Learn about project management and scheduling (requested)

The objectives of the client are:
TODO:

### Technical Objectives
The technical objective of the project is to develop good, modular software component that is easy to integrate into any Qt-based application (requested).
## Deliverables
Table x.x summarises all project deliverables.

ID	Deliverable Name	Type	Delivery Week	Recipients	Notes
D1	Functional specification	Document	2012 Wk XX	Client, assistant	-
D2	Technical specification	Document	2012 Wk XX	Client, assistant	-
C1	Qt implementation of the tool	Codes	2013 Wk XX	Client	-
FR	Final report	Document	2013 Wk XX	Client, assistant	-
M1 / M2 / M3	Monthly status reports 2012 (Oct, Nov, Dec)	Document	2012 Wk 45 / 2012 Wk 49 / 2013 Wk 2	Assistant	-
M4 / M5 / M6	Monthly status reports 2013 (Jan, Feb, Mar)		2013 Wk 6 / 2013 Wk 10 / 2013 Wk 14	Assistant	-
P1	Project plan presentation	Present.	2012 Wk XX	Seminar	-
P2	Final report presentation and live demonstration	Present. + Demo	2013 Wk XX	Seminar	-

### Reports and Documentation
#### Technical Document 1 (D1): Functional Specification
The functional specification describes the behavior of the system from the user perspective. It specifies how the system reacts to given input, providing the team the information necessary to write the technical specification. The client is required to accept the functional specification.
The functional specification document will be delivered to the client and the course staff via email, at the date specified in table x.x.

#### Technical Document 2 (D2): Technical Specification
The technical specification describes the system architecture. It is written in such way that the entire system can then be implemented based only on information found in it. The technical specification is required before the system can be implemented.
The functional specification document will be delivered to the client and the course staff via email, at the date specified in table x.x.

#### Final Report (FR)
The final report summarises information from the entire time span of the project, such as what the actual project schedule was in comparison to the planned, and whether or not the project reached the goals set in the project plan.
The final report will be delivered to the client and the course staff via email, at the date specified in table x.x.

#### Monthly Status Reports (M1-M6)
The monthly status reports summarize the current project status, the team members' effort and project progress during a single month of the project.
Monthly status reports will be delivered via email to the course staff at the dates specified in table x.x.

### Qt implementation of the tool (C1)
The Qt implementation of the tool is the most important project deliverable, providing the software developed during the project. It will be delivered to the client at the end of the project.

### Presentations
#### Project Plan Presentation (P1)
The project plan presentation will be presented in a seminar at the start of the project. It is a presentation form summary of this document, intended to provide other students attending the course with a clear view of the starting point of the project.

#### Final Report Presentation and Live Demonstration (P2)
The final presentation will be presented in a seminar at the end of the project. It summarises the information of the final report, as well as provides a chance to demonstrate the final system implementation.

# Project Resources
jonim
## Tools and Environment
OpenOffice 3.x / LibreOffice 3.x(?)
Microsoft Visual Studio 2008
TortoiseSVN
AnkhSVN
SlikSVN
Qt 4.8.3
StarUML
Sourceforge
Redmine

Joni-Matti is the tool correspondent for all used tools and the used environment. If, during the project, any needs for other software or new versions apears, the usage has to be approved by the tool correspondent.
# Implementation
Tommi
## Task Definitions
### Task 1
### Task 2
### Etc.
## Resource Allocations to Tasks
## Schedule for Each Task

# Budget
Tommi
## Cost Allocation
## Funding

# Project Management
jonim
## Project Management Overview
## Project Group Meeting Plan
## Meeting Plan with the Client
## Risks Analysis
## Acceptance of Results
### When Will the Project End
### Wo Will Accept the Results
### Acceptance of Changes in Project Objectives
### Acceptance of Changes in the Project Group
### Expected Credit Units

# References

# Appendices

## Minutes of the Meetings with the Client
## Minutes of the Internal Meetings of the Project Group
## Functional and Technical Specifications, if Relevant
## Other